Trevor Krenz

Ethan Veatch

# **Summary: Scrum 4**

Daily scrum:

Planning to do: Grab code from the example Brahma project, add it to our code (mostly plugin manager) and refactor it. Store and use data in XML.

Possible stumbling blocks: Not knowing what certain lines of code do in the project

Sprint goals for Week 2:

Load classes dynamically in Java.

Store dependency data in XML.

Project backlog:

|  |  |  |  |
| --- | --- | --- | --- |
| User Story | User Type | Priority | Status |
| If I need to stop a process that other processes are dependent on, the other processes are stopped first. | Developer | High | In progress |
| I only have to specify the dependencies in one place | Developer | High | In progress |
| My plugins can also have plugins | Developer | High | In progress |
| My plugins are started automatically | Developer | High | In progress |
| All my plugins can be stopped with one call | Developer | High | In progress |
| I can add plugins to the application | Developer | High | In progress |
| I can remove plugins from the application | Developer | Medium | In progress |
| I can have multiple plugins running at the same time | Developer | Medium | In progress |
| I want dependencies handled by the system | Developer | Medium | In progress |